# Future Plans

The integrated resort concept of Laguna Phuket has proved a winning formula since the resort’s inception over two decades ago.  The dynamic development over the last 20 years has created the mature resort which is evident today.

Nevertheless there continues to be opportunity to improve profitability and expand the existing facilities, particularly in light of the ongoing high demand for Phuket in terms of both hotel and residential accommodation and a hotel supply which is not expanding very quickly.

# Future Expansion of Hotels in Laguna Phuket

The ability within the resort to add rooms supply without additional expenditure on infrastructure is a feature of the projects at Laguna Phuket.  At Banyan Tree Phuket a further 4 Double Pool Villas in the next phase will commence construction in the first half of 2008. In addition, 22 Two-Bedroom Pool Villas will also commence construction in the first quarter of 2008. All of the new villas are being sold to the public.

At the Dusit Laguna Resort 28 pool villas will be built during 2007 and 2008 to provide a high end product for this hotel. These villas will be sold to the public. In addition, a further expansion is planned for this resort which will comprise 82 hotel rooms and 26 pool villas. Construction is expected to commence in the last quarter of 2008.

The design of a 7th resort in Laguna Phuket on the last remaining beach site is being finalised.  This will be branded Angsana Phuket, and it will commence construction in mid 2008.

Most of the hotel rooms in Laguna Phuket have been renovated in 2006 and 2007. The renovation of the rooms at the Dusit Laguna Resort will be completed in 2009.

# Future Expansion of Hotels outside Laguna Phuket

Further expansion of Banyan Tree Bangkok is currently underway by renovating existing office space into additional hotel suites and condominium and will be completed in 2008.

## Property Sales

An integrated residential community called Laguna Village commenced construction in the first half of 2006. Phase I of Laguna Village comprises 56 Laguna Residences, 62 Laguna Townhomes and 36 Villas (a new product) and based on the current pace of sales phase I is expected to be sold out by early 2008. Phase II comprises 20 Residences and 40 Townhomes and was released at the end of 2007.

In addition, the Company has further “resort property sales” projects released including the Pool Villas at the Dusit Laguna Resort. In Banyan Tree Phuket, phase II of the Double Pool Villas (4 villas) and phase III of the Two-Bedroom Pool Villas (22 villas) were released for sale in 2007 and will commence construction in early 2008. The Company will continue to identify further resort property sales projects given the popularity of this type of lifestyle product which also provides a good investment return.

Laguna Holiday Club

A number of additional locations within the region will be considered in 2008 as the Company believes that with the quality of management and staff now in place, the Company has the foundation to expand this operation internationally. A sales office in Hong Kong is under consideration and will be the start of the planned international expansion which is expected to develop into People’s Republic of China and Vietnam in the next 2 to 3 years.

## Laguna Tours

Laguna Tours, the centralised tour company is directed at capturing the commissions generated by the existing guests when they avail themselves of the many activities available on the island.  This also provides us with the opportunity to exercise some quality control over the tours offered to the guests. Laguna Tours will establish its own operated tours which will commence in mid 2008, starting with speed boat tours and city tours.